TROYIA WEBSITE DEVELOPMENT TIMELINE

Revisions & New Pages — With Duration Estimates

Total Estimated Duration: 16 Weeks  (4 months)

May(Last Quarter)-April 2026

| # Introduction |  |  |
| --- | --- | --- |
| ## Document Details This document will serve as an outline for the full development timeline for Troyia’s website. There will be two phases for the entire timeline: - Phase 1: Development Phase, this where suggested revisions by Troyia will be implemented on the design given to her. - Phase 2: Implementation/Finalization, this is the end-game of our development where we refine the website further testing all possible bugs, vulnerability, security breaches, etc. on the website so that it is ready once published. We already have a document for the development timeline, this is just a consolidated version so that it is easier for you, the developers to follow. |  | ## Table of Contents Phase 1 — Development (Weeks 1–14) - Week 1-2: Development environment setup & core architecture - Week 3-4: Homepage & primary pages build - Week 5-6: Secondary pages & feature integration - Week 7-8: Content population, SEO & accessibility - Week 9-10: Integrations, animations & polish - Week 11-12 Performance optimisation & pre-test prep - Week 13: Functional & cross-device testing - Week 14: Performance, UX & final bug fixes Phase 2 — Implementation/Finalization (Weeks 6–17) - Weeks 15: Priority revisions & structural changes - Week 16: Pre-launch checks & go-live Overall Timeline Summary |

| PHASE 1 — DEVELOPMENT ¦ Est. Total: 14 Weeks |  |  |  |
| --- | --- | --- | --- |
| Phase | Duration | Priority | Tasks / Deliverables |
| Development environment setup & core architecture |  |  |  |
| Week 1-2 | 2 Weeks | CRITICAL | - Set up project repository (Git / version control) - Configure development & hosting environment - Install and configure CMS - Implement global styles: - Typography - Color palette - Spacing system - Build base layout structure (header, footer, navigation) - Create reusable components (buttons, cards, sections) - Develop foundational page templates |
| Homepage & primary pages build |  |  |  |
| Week 3-4 | 2 Weeks | HIGH | - Develop homepage sections: - Hero - Services overview - Testimonials - Call-to-action (CTA) - Build About page - Build Services page - Integrate approved content & images - Implement responsive design (desktop, tablet, mobile) |
| Secondary pages & feature integration |  |  |  |
| Week 5-6 | 2 Weeks | HIGH | - Build Contact page - Build Portfolio page - Build Blog page - Build FAQ page - Implement features: - Contact forms - Social media feeds - Booking widget (if applicable) - Custom features from Phase 1 - Basic functionality testing |
| Content population, SEO & accessibility |  |  |  |
| Week 7-8 | 2 Weeks | MEDIUM | - Populate all pages with final content - Upload and optimize images/media - Implement SEO: - Meta titles & descriptions - Alt tags - Schema markup - Apply accessibility standards: - WCAG contrast compliance - Keyboard navigation - ARIA labels |
| Integrations, animations & polish |  |  |  |
| Week 9-10 | 2 Weeks | MEDIUM | - Add animations: - Hover effects - Scroll transitions - Integrate third-party tools: - Analytics - Email marketing - CRM - Payment system (if applicable) - Test all: - Links - Forms - CTAs |
| Performance optimisation & pre-test prep |  |  |  |
| Week 11-12 | 2 Weeks | MEDIUM | - Optimize performance: - Image compression - Lazy loading - Caching - Improve Core Web Vitals - Conduct internal code review - Fix layout and logic issues - Prepare staging for testing |
| Functional & cross-device testing |  |  |  |
| Week 13 | 2 Weeks | HIGH | - Test all pages (desktop, tablet, mobile) - Browser testing: - Chrome - Safari - Firefox - Edge - Verify: - Forms submission - Links - Media loading |
| Performance, UX & final bug fixes |  |  |  |
| Week 14 | 2 Weeks | HIGH | - Run Lighthouse/PageSpeed audits (target 90+) - Review UX and user flows - Fix all bugs and issues - Final QA validation |

| PHASE 2 — NEW PAGES: BUILD ¦ Est. Total: 10–12 Weeks |  |  |  |
| --- | --- | --- | --- |
| Phase | Duration | Priority | Tasks / Deliverables |
| Priority revisions & structural changes |  |  |  |
| Week 15 | 2 Weeks | CRITICAL | - Implement priority revisions from review call: - Layout changes - Content rewrites - Feature additions - Design adjustments - Prioritize site-wide updates (header, footer, global styles, reusable components) - Apply final visual refinements (spacing, alignment, consistency) - Finalize copy updates across all pages - Re-test updated sections across: - Desktop - Tablet - Mobile - ☐ Verify technical readiness: - Domain configuration - Hosting setup - SSL certificate readiness - Deployment checklist alignment Pre-Launch Review Call (45 Minutes) During the Call - Present fully completed website (near-final version) - Walkthrough all pages and features - Gather final feedback and suggestions - Clarify any requested revisions Client Responsibilities (Troyia) - Review entire website with a “fresh eyes” perspective - Confirm satisfaction across all sections - Flag any last adjustments Post-Call Tasks / Deliverables - Implement final revision requests immediately - Conduct full-site QA pass: - Layout consistency - Functionality - Responsiveness - Final bug fixes and polish - Secure formal approval for deployment |
| Pre-launch checks & go-live |  |  |  |
| Week 16 | 1 Week | HIGH | - Configure domain DNS settings - Install and verify SSL certificate - Set up 301 redirects (if migrating from old site) - Complete deployment checklist: - Sitemap submission - robots.txt configuration - Analytics verification - Final live deployment - Verify live site: - Loads correctly - Works across all devices - No broken links or errors Launch Call (45 Minutes) During the Call - Confirm successful website launch - Walkthrough live site - Provide client access and guidance |

| OVERALL TIMELINE SUMMARY |  |
| --- | --- |
| Duration Breakdown Phase 1 — Implementation, Development, Internal Testing: 14 Weeks Phase 2 — Final Revisions & Launch: 2 Weeks ──────────────────── Total: 16 Weeks (approx. 4 months from kickoff) | Key Dependencies - Google Calendar API — Booking system & scheduling integration - CMS Platform — Content management and page updates - Analytics Tools — Tracking (Google Analytics / Tag Manager) - Email/CRM Integration — Lead capture and automation - Hosting & Domain Provider — Deployment and DNS configuration - SSL Certificate — Security across all pages - Role-based Access System — Admin and content management permissions |